# PROJECT PROPOSAL: CLOUD-BASED HOSTEL MANAGEMENT SYSTEM

## 1. Problem Statement

Many hostel facilities still rely on manual or semi-manual methods for managing room allocations, student registrations, and payment records. These traditional methods are slow, highly prone to human error, and make it difficult for students to check real-time room availability or submit booking requests efficiently. A cloud-based hostel management system solves these challenges by providing centralized access to hostel information while drastically improving administrative efficiency, user accessibility, and data security.

## 2. Project Aim & Objectives

### Aim

To develop a cloud-based hostel management system that enables students to book hostel rooms online while allowing administrators to efficiently manage rooms, bookings, and payments using Amazon Web Services (AWS).

### Objectives

- Develop a secure user authentication system for all system users.

- Allow students to view real-time available hostel rooms.

- Enable students to securely book hostel rooms online.

- Allow administrators to efficiently manage rooms, student details, and bookings.

- Deploy the application reliably using AWS cloud services.

## 3. Project Scope

### In-Scope Features

- User Authentication: Student registration and secure login/logout systems.

- Student Features: Room listings, online room booking, and payment receipt uploads.

- Administrative Features: Complete room management and booking approval workflows.

### Out-of-Scope Features (Excluded)

- Live online payment gateway integrations.

- Automated SMS and Email notifications.

- Hostel maintenance and repair requests.

- Multi-campus support systems.

## 4. User Roles & Permissions

### Student Role

- Register a new account and log in securely.

- View available rooms and book a room online.

- Upload payment receipts for booking confirmation.

- View personal booking history and edit user profile details.

### Administrator Role

- Log in securely to the administrative dashboard.

- Perform CRUD operations on rooms (Add, Edit, Delete rooms).

- View registered student directories and overall bookings.

- Review uploaded payment receipts and approve or reject room bookings.

## 5. System Requirements

### Functional Requirements

- Authentication: The system must handle secure registration, login, and logout functionalities.

- Student Actions: The system must allow students to view rooms, book a room, cancel an active booking, upload payment receipts, and view their profile.

- Admin Actions: The system must allow administrators to add, edit, and delete rooms, view all active bookings, approve bookings, and view uploaded payment receipts.

### Non-Functional Requirements

- Performance: Fast system response times for end-users.

- Security: Secure user authentication using modern encryption standards.

- Availability & Backup: Cloud deployment utilizing automated database backups through AWS.

- Usability: A highly responsive, intuitive, and user-friendly interface.

## 6. Technical Architecture & Technology Stack

### Core Technology Stack

| Component | Technology |
| --- | --- |
| Frontend | HTML, CSS, JavaScript |
| Backend | Node.js, Express |
| Database | MySQL |
| Authentication | JSON Web Tokens (JWT) |
| Password Encryption | bcrypt |
| Version Control | Git & GitHub |
| API Testing | Postman |
| Code Editor | VS Code |

### AWS Infrastructure Services

- Amazon EC2: Hosting the Node.js/Express backend application.

- Amazon RDS: Managing the relational MySQL database.

- Amazon S3: Storing uploaded student payment receipts securely.

- AWS IAM: Managing access permissions and roles across AWS services.

- Amazon CloudWatch: Monitoring application health and logging performance.

- Security Groups: Controlling inbound and outbound network traffic.